**Team Software Project**

**Meeting Thursday 13th February**

**Minutes**

1. **Members present:**

Aaron Whiting-Blake

Mehluli Moyo

Jean-Luc Liziki

Jeffrey Mwandanji

1. **Members absent:**

-

1. **Previous meeting check:**

|  |  |  |
| --- | --- | --- |
| **Member** | **Task for completion** | **Status** |
| Aaron Whiting-Blake | Document progression.  Research other hangman games.  Start the design of the game. | The progression was documented.  Research was carried out on a word document and put on the GitHub.  The design wasn’t started. |
| Mehluli Moyo | Start making the artwork for the buttons, hangman and background. | The art was created and put onto the GitHub. |
| Jean-Luc Liziki | Make the code for the UI and buttons for the start screen. | The buttons on the start screen were all created. |
| Jeffrey Mwandanji | Start creating the raw code for the hangman game. | The game logic and mechanics have and are continually being worked on. |

1. **Discussion:**

During the meeting we discussed and began the creation of both our aims for the game and the presentation. This included beginning making our own personalised slides.

Overcame a bottleneck in the generation of the words, where the number of spaces did not fit the number of letters within the word. (Error caused by an apostrophe.)

Discussed the screens and how the game would end and how we are going to allow the player to select whether they want to continue guessing with another word or quit the game.

Decided what each person in the group would do by the next meeting.

1. **Delegation:**

|  |  |  |
| --- | --- | --- |
| **Member** | **Role** | **Task for completion** |
| Aaron Whiting-Blake | Project Planner  Designer/Researcher  Quality Assurance (Beta tester) | Document progression.  Start the design of the game. |
| Mehluli Moyo | Design Leader  Art Leader | Assist in the creation of the design. |
| Jean-Luc Liziki | Testing Leader (Alpha tester)  Programmer | Use the images on the previously created UI so it is complete. |
| Jeffrey Mwandanji | Programming Leader  Tester (Alpha tester) | Continue the development of the raw code for the hangman game. |

1. **Date of next meeting:**

**Thursday 20th February**

1. **Any other business:**

**-**